Module 7 Sprint Review and Retrospective

Mason Dickerson

On my Scrum-Agile Team there were four separate roles. These roles were those of the product owner, the scrum master, a developer, and a tester. Through the combined effort of this team, the SNHU travel project was able to come to fruition.

This project largely began with the efforts of the product owner. Her efforts were concentrated in collecting what are called “user stories” from likely users of the travel software and software requirements from the company actually commissioning the travel website software. After collecting this information, she was able to meet with the team and distill it all into do-able tasks with their input. Afterward, she set the priority of the tasks based on what the clients wanted the most against what features users wanted to see.

Next came the efforts of the scrum master. His role was focused on organization of scrum events for the team to ensure there was reasonably regular communication between developers so that they could discuss problems they might be having and simultaneously provide possible solutions to those problems, as well as determine which tasks particular developers wanted to tackle that day. Further, the scrum master is responsible for further scrum events to review how a sprint went (which is what I’m doing now) as well as preparing for the next sprint. All roles in a Scrum-Agile effort are ongoing, but the scrum master’s may be the most “consistent” if such a term can apply to an Agile project.

Developers, of course, built the SNHU travel website. Without the developer’s contribution, the original framework for the SNHU travel website could not have come into being, and, further, the wellness/detox focus would not have been implemented either. Having a developer(s) on the team allows the team to swiftly pivot if new user stories need to be implemented and become a higher priority than old user stories, as was directly demonstrated by the developer’s ability to adjust to the newly prioritized task for wellness/detox vacations to make the top five of the SNHU travel list verses the generic vacation packages that had been there previously.

Last but not least we come to the tester, whose role was primarily found in communicating user story testing specifics with the product owner and interacting with developers to ensure they were throwing together useful tests for the developer’s software. A tester was helpful to this project by pointing out which parts of user stories needed polishing and which had been working well at the time of the tests, which saved developers time in hunting for bugs.

A Scrum-Agile approach helped user stories come to completion because of the regular and expected communication within the teams. One example of this occurred from the client’s new desires to focus on wellness/detox vacations based on their own market research. Scrum-Agile methodology allowed for this new change to be prioritized through the product owner and implemented very rapidly through the developers through a scrum meeting as hosted by the scrum master. This kind would have been more difficult to implement through a traditional waterfall setting because the planning phase would have been left behind by this point, and halting everything could be disastrous in that event to figure out how to wrangle in the newly desired user story.

For handling interruptions and Scrum-Agile’s effectiveness in doing so I would refer to the paragraph directly preceding this paragraph because the switch in desire for wellness/detox vacations is a great example of the phenomenon of how interruptions are dealt with. To belabor the point, I cannot really overemphasize how quickly this change was implemented. Software wise, the developer still had stock placeholder images in the website at the time and had only just begun implementing typical popular vacations when the change was announced, allowing the developer to switch gears to wellness/detox vacations. Saved a lot of extra work that might have had to be redone again under other methods of work.

I consider the previous paragraph to be the finest example of communication that had occurred, but one other noteworthy example was the ability of the project’s tester to communicate directly with the product owner for clarification on what features needed to be tested for the SNHU travel project. Knowing who to speak to directly was very handy, as this allowed the tester to receive quick feedback to develop the needed tests for the project and keep the work flowing. Another example of effective communication in general was all members of the team being able to communicate together with no particular barriers, IE when the tester was able to work almost directly with the developer on what features of the program were working and which were not.

The product backlog as prioritized by the product owner was a big organizational tool for helping the team succeed. Tasks were clearly laid out, clearly defined in terms of importance, and also mutable when they needed to be reprioritized. This allowed the team to switch tasks as required when the clientele had new feedback to offer and new priorities they needed to see completed. Daily scrum events to review said backlog each day was also a large benefit wherein the team could discuss their progress and choose new tasks when old tasks could be considered “done.” This combination of regular review of tasks to be done and brief but effective discussion about them would result in sharpened focus each day on the tasks at hand and continuing reorientation to help the project stay on course.

Overall, Scrum-Agile methodology helped the SNHU travel project quite a bit. Its inherent structure allows our developer to respond quickly and effectively to a rather decent shift in the client’s priorities, and ongoing communication between team members allowed for a great deal of flexibility. I can only think of one real “con” to Scrum-Agile, and that is that, in general, less projects may actually get completed because clients can actively change their requirements on a dime, versus waterfall wherein a project as planned gets completed and then a new project is started if the client wants something different. This becomes a philosophical argument of whether getting the project right the first go is more important than improving it as time goes on, but because of the internet it is very possible to improve previously completed projects remotely, so an argument can be made for outputting work quickly and then fixing what needs to be fixed later, while still catching noticeable program breaking bugs before release. Programs still need to function after all.

For the SNHU travel project, I would say scrum-agile was the best approach though, since it allowed a moderate change in the middle while undoing little to no work as had been previously done. This was because the framework for the website was built first to begin with, so all that really changed was the “decoration” of the framework. A waterfall method would have hit this eventually, but it likely would have been in the “maintenance” phase, after the website was already released, and because of that timeline the clients may have missed the busy seasonal window for their detox/wellness vacations. Scrum-Agile achieved a very good result in this regard.